Project: Auto Ticket Classification using Flow Designer

A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Environment Setup (Epic 1)

Setting Up ServiceNow Instance (USN1) 3

Defining Categories and Assignment Groups (USN2) 3

Preparing Keyword List (USN3) 5

Flow Design (Epic 2)

Creating Flow with Incident Trigger (USN4) 3

Reading Ticket Description into Variables (USN5) 2

Total Story Point in Sprint 1= 3+3+5+3+2=16

Sprint 2

Flow Design (Epic 2, continued)

If/Else Keyword Matching (USN6) 5

Updating Category and Subcategory (USN7) 3

Setting Priority (USN8) 3

Assigning Assignment Group (USN9) 3

Fallback Handling (Epic 3)

Default Triage Group Route (USN10) 2

Total Story Point in Sprint 2= 5+3+3+3+2=16

Sprint 3

Notification and Logging (Epic 4)

Work Notes Logging (USN11) 1

Email Notification to Group (USN12) 2

Testing and Validation (Epic 5)

Testing with Sample Incidents (USN13) 3

Reviewing Flow Execution and Tuning Keywords (USN14) 3

Reporting and Deployment (Epic 6)

Developing Dashboard (USN15) 5

Moving Flow to Production (USN16) 2

Total Story Point in Sprint 3= 1+2+3+3+5+2=16

Total Story Points

Sprint 1 = 16

Sprint 2 = 16

Sprint 3 = 16

Velocity= Total Story Points Completed​/ Number of Sprints

Total story Points= 16+16+16=48

No of Sprints= 3

Velocity =48/3

16(Story Points per Sprint)

Your team’s velocity is 16 Story Points per Sprint.