Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Environment Setup | USN-1 | As an admin, I can set up a ServiceNow developer instance with the required roles so the team can build and test the flow. | 3 | High |  |
| Sprint-1 |  | USN-2 | As an admin, I can define the incident categories, subcategories and assignment groups (Network, Email, Software, Hardware, Service Desk) used for classification. | 3 | High |  |
| Sprint-1 |  | USN-3 | As an admin, I can prepare a keyword list that maps common words in ticket descriptions (VPN, password, printer, etc.) to a category and group. | 5 | High |  |
| Sprint-1 | Flow Design | USN-4 | As an admin, I can create a Flow Designer flow that triggers when an incident is created or updated. | 3 | High |  |
| Sprint-1 |  | USN-5 | As a flow designer, I can read the short description and description into flow variables so they can be checked. | 2 | High |  |
| Sprint-2 |  | USN-6 | As a service desk manager, I can have the flow check ticket text using If/Else keyword conditions so tickets match the correct category. | 5 | High |  |
| Sprint-2 |  | USN-7 | As a service desk agent, I can see the category and subcategory filled in automatically on every new incident using the Update Record action. | 3 | High |  |
| Sprint-2 |  | USN-8 | As a service desk manager, I can have the priority set automatically from the impact and urgency of the ticket. | 3 | Medium |  |
| Sprint-2 |  | USN-9 | As a service desk agent, I receive tickets in my team's queue because the flow sets the correct assignment group. | 3 | High |  |
| Sprint-2 | Fallback Handling | USN-10 | As a service desk manager, I can have unmatched tickets sent to a default triage group so that no ticket is left unassigned. | 2 | High |  |
| Sprint-3 | Notification and Logging | USN-11 | As an agent, I can see a work note that shows how the flow classified the ticket. | 1 | Medium |  |
| Sprint-3 |  | USN-12 | As a member of an assignment group, I receive an email notification when a ticket is assigned to my group. | 2 | Medium |  |
| Sprint-3 | Testing and Validation | USN-13 | As a tester, I can run the flow with sample incidents in Flow Designer test mode to confirm the results. | 3 | High |  |
| Sprint-3 |  | USN-14 | As a tester, I can review flow execution details and fix wrongly classified tickets by tuning the keywords. | 3 | Medium |  |
| Sprint-3 | Reporting and Deployment | USN-15 | As a service desk manager, I can view a dashboard of tickets by category, priority and SLA status. | 5 | Medium |  |
| Sprint-3 |  | USN-16 | As an admin, I can move the tested flow to production using an update set. | 2 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 16 | 22 Feb 2025 |
| Sprint-2 | 16 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 16 | 01 Mar 2025 |
| Sprint-3 | 16 | 6 Days | 03 Mar 2025 | 08 Mar 2025 | 16 | 08 Mar 2025 |

Velocity:

Each sprint lasts 6 days and the team plans 16 story points per sprint. Total story points = 16 + 16 + 16 = 48 and the number of sprints = 3, so velocity = 48 / 3 = 16 story points per sprint. The average velocity (AV) per iteration unit is sprint duration / velocity = 6 / 16 = 0.375 days per story point (about 2.7 story points per day).

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts